**Milestone 1: Project Setup and Frontend Development (Estimated Hours: 75)**

* Project Setup and Environment Configuration (5 hours):
  + Set up the development environment, version control, and project structure.
  + Configure React JS and necessary dependencies.
* Convert HTML Pages to React Components (65 hours):
  + Convert existing HTML pages to responsive React components.
  + Ensure proper styling and responsiveness using CSS or a styling library like styled-components.
* Dynamic Data Display (5 hours):
  + Integrate frontend components with mock data for testing and development.
  + Implement API calls to fetch and display dynamic data from the backend.

**Milestone 2: Backend and Database Setup (Estimated Hours: 35)**

* MongoDB Database Setup (10 hours):
  + Set up Mongo DB database instance on Google Cloud.
  + Create necessary collections, schemas, and indexes.
* Backend API Setup (10 hours):
  + Implement Node.js endpoints for basic CRUD operations.
  + Set up API routes for handling data related to events, packages, etc.
* User Authentication (15 hours):
  + Implement user registration and login functionality.
  + Optional Google and Facebook powered auth.
  + Ensure secure password storage and session management.

**Milestone 3: Real-time Data Integration and Stripe Integration (Estimated Hours:35 )**

* Real-time Data Synchronization (10 hours):
  + Enhance frontend components to subscribe to real-time updates from the backend.
  + Implement WebSocket or polling mechanisms for real-time data synchronization.
* Stripe Integration (15 hours):
  + Set up Stripe payment gateway integration for handling online transactions.
  + Develop frontend components for payment processing and displaying payment status.

**Milestone 4: Testing , and Finalization (Estimated Hours: 20)**

* Frontend and Backend Testing (20 hours):
* Conduct thorough testing of frontend and backend components.
* Identify and fix bugs, ensure functionality, and optimize performance.
* frontend components for payment processing and displaying payment status.